Background
As the progress of technology, people start to store data in digital copy instead of paper copy, including their healthcare data. However, healthcare data includes lots of sensitive data that should be taken cate carefully to protect user's privacy, therefore we are planning on developing a mobile application that can enable users to manage their health records and medical records and does not need to concern the privacy of their data that is stored in the application.

Objectives
- Develop an application that user can manage health records and medical records
- Provide an interface to show user's health information and emergency contact for emergency situations
- Develop the application using a Secured Software Develop Life Cycle to insure security in the application
- Insure the application meets the regulations of HIPAA (Health Insurance Portability and Accountability Act)

Timeframe
	Description of Work	Time
Requirement Analysis	Review and list all the requirement of Secure SDLC and HIPAA for the application	11/12-11/18
System Design	Design the system according to the requirements that are listed in the previous step	11/19-11/25
Implementation	Implementation the system design into code	11/26-12/09
Testing	Make sure that the code is working as expected and ensure the requirements and regulations are met	12/10-12/15